VHL Jamaica Progress Report 2003-2005

Progress at Country Level

VHL Jamaica Project was formally established and the National Coordinating Center, National Coordinator, an Advisory Committee and a Working Party has been named and accepted by UWI, PAHO/Jamaica, CFNI and MOH. The document `Virtual Health Library Jamaica Project’ has detailed responsibilites of each entity for successful implementation of VHL at country and an agreement to be endorsed by each entity. This was signed by major stake holders at a public forum during the International Diabetes Conference in 2002. (This document is based on guidelines given on Handbook 2001 for the Development of the Virtual Health Library: Preliminary Version and will be a useful tool to guide any national VHL initiative. (Copy of this document in MSword & PDF is attached). Some publicity work also has been carried out, but more is needed.

Website for the VHL Jamaica was created using the BIREME guidelines and templates. However, while the web interface has been successfully installed, the administrative interface posed some problems, preventing us from making other resources posting on the site. A list of freely accessible journals (over 1000) in the health sciences and a number of internet resources on Sickle Cell and Chronic Diseases were identified to be included in Health Information Locator are to be posted as soon as the problem is corrected.  Site can be seen at http://vhljamaica.uwimona.edu.jm/index.php?lang=en   with related local links.

As an outcome of Electronic Theses & Dissertations (ETD) Project,  DSpace (www.dspace.org ) has been installed to initiate an Institutional Repository (IR) http://dspace.uwimona.edu.jm:8180/dspace/index.jsp  with the objective of making available all research publications of UWI , globally via internet in full text format. Some deposits are already made and it is expected that this will progress. The Tropical Medicine Research Institute (TMRI) has published over 2500 research papers over a period of 50 years and we are processing these resources to be made available through IR.  It is expected that this initiative will facilitate linking MEDCARIB citations to full text papers and ETDs deposited in DSpace on health sciences.

Preparing a union list of journals available locally has been initiated starting with the UWI and contributions from various academic departments and CFNI.

Political Support for Developing VHL

The agreement has been signed by the major stakeholders, and the Working Party consists of major contributors meet as the needs arise. An Executive Committee has been identified with the signing of the Agreement. However, at decision making level, the understanding on VHL and the commitment to its progress has been less than desirable.

It may be useful to include the VHL concept as part of the plans with particular reference to improvement of health at national level. Although some initiatives are on foot at government level in the use of technology in improving process of communication, there is no overall concrete national plan in this direction. It is likely that if there is a national plan for information process, health sector could benefit.

VHL Methodology and its Application in Management of Sources and Flows of Scientific & Technical Information on Health

MEDCARIB continues the data entry using Web version of LILDBI – LILACS  after some delay in getting the program installed. The MEDCARIB has now reached 17,000 records. The plan to have full text articles linked to citations has not worked, but we will be working on this for the coming year.

The most significant progress in this area has been getting the support of the Editorial Board of the only health science journal the West Indian Medical Journal (WIMJ) to publish using SciELO methodology.  With support from BIREME and PAHO Jamaica, a training workshop on SciELO was held for one week, primarily to train members of the staff of WIMJ.. It was also open to others who are involved with the Virtual Health Library Jamaica Project and persons who are directly responsible for publishing peer-reviewed journals. This included persons directly responsible for publishing Social & Economic Studies a peer reviewed journal and interested persons from PAHO and CFNI. A proposal using SciELO to publish all UWI journals have been submitted, and is under review. The keen interest shown by the PAHO/Jamaica Director not only make the SciELO Workshop a reality but also his knowledge and encouragement  in the area of  ‘Open Access’  contributed greatly to the  VHL concept in general and electronic publishing in particular.

While SciELO PC has been installed and used in preparing WIMJ for electronic publishing, we have not been able to install SciELO web successfully, but hopefully this will be completed in the near future.

Human Resources

Human resource in the area of application of VHL methodologies has been the area affected adversely in the progress of the project.  Contributions to activities of the VHL Project are made in addition to the regular duties in their own duty positions VHL responsibilities do not take priority. With the reduction of staff due to financial constraints and increase of students’ intakes the workload has increased for each individual at all levels at the UWI.  This situation is not likely to change in the near future and will have an impact on the progress of VHL.

Information Technology Infrastructure

While each and every participating unit of VHL has access to internet and have their own institutional websites, unfortunately they do not have their own servers and the websites are hosted by the Telephone Company and PAHO. Only the UWI has its own internet node with a staff to manage it and full capacity to run an effective network. Therefore, the capacity to implement VHL activities successfully has been limited. As a corrective measure, a proposal has been submitted the UWI asking for funding to acquire a server that can accommodate VHL Jamaica as a whole. It is expected this, if become a reality, should provide electronic publishing of resources generated by MOH, CFNI, and PAHO/Jamaica.

I

Prepared by Swarna Bandara

National Coordinator

VHL Jamaica

Setp. 9th 2005